## Slide 1: Noteworthy Items (1/2)
Product Software Update Process
  What is the process?
  When can updates be done?
  How nimble and timely can it be?
  Prioritization and approval process?
  More discussion is needed
GOES-R Product Operations Science Support Team (POSST): Planning for GOES-R Cal/Val
  AWG members should review Bob’s presentation
  Review who the cal/val players are and expected roles & responsibilities
  Review product maturity levels. When do we declare victory? User engagement in the process? GORWG should be used to guage user satisfaction
  Is the necessary infrastructure/capabilities in place that will allow the AWG/CWG to perform their cal/val work?
  Review GOES-R System-level Cal and Product Measurement Val CONOPS/OPSCON document
  STAR/AWG
  Please provide comments/feedback
Himawari-8 Data Access
  Critical data for GOES-R risk reduction activities (calibration, L2 products). High on Steve Goodman’s list.
  Plenty of coordination with JMA underway to facilitate this
  We need to begin process of securing the necessary storage for these data now

## Slide 2: Noteworthy Items (2/2)
Candidate Field Programs identified by Steve Goodman
  Others?
  These address the ADEB finding of “Insufficient Validation”
  Continue GSICS cross-validation, being careful this aspect not diminished at expense of field campaigns
Independent Product Evaluation
  Further discussions needed on this as to how we might achieve this
ABI Version 2 SRFs are now available
  CRTM updates needed (Frank P. to check)
AHI-8 SRFs
  Verify if available SRFs are latest version (Frank P)
AWG now has been given access to Harris Product Software
  AWG scientists need to familiarize themselves with it
  Can it be integrated within AIT framework? Will be pursued.
Validation Tools
  AWG presentations showed many tools to validate products have been developed (routine and deep-dive). Should be in good shape at launch.
  Provide list of tools to POSST
Other items?

## Slide 3: Actions
Schedule a meeting to discuss software update process (S. Kalluri/J. Daniels)
AWG teams review Cal/Val Plan Volume2 (L2 Products) and provide any updates for their products
Check if CRTM updates are needed as a result of updated ABI SRFs (F. Padula)
Check if AHI SRFs on JMA site are the latest version (F. Padula)
Send AWG team leads JMA presentations on AHI (J. Daniels)
AWG to provide a list of its product validation tools to Dave Pogorzala
Others?

## Slide 4: Thank You!
To all of our presenters
Attendees